### BHARAT SANCHAR NIGAM LIMITED

A

(Govt. of India Enterprises)

Office of the General Manager,

Telecom Dist-Bhubaneswar-751022.

# TENDER DOCUMENT

FOR

PROVIDING  TELEPHONE CONNECTIONS(NEW & SHIFTING- LANDLINE) and PROVIDING BROADBAND CONNECTIONS  ETC

IN

## BHUBANESWAR TELECOM DISTRICT

TENDER NO GC-583/09-10

###### BHARAT SANCHAR NIGAM LIMITED

O/o-The General Manager, Telecom District,

Bhubaneswar – 751022

NOTICE INVITING TENDER

NIT No –GC-583/09-10             				            Dated at Bhubaneswar 9-11-09

Wax sealed tender are invited from bonafide contractors for Lines & Wires works for providing NTC (New telephone connections) / shifting of telephones, broadband new and shifting connections etc  in the various units  of Bhubaneswar telecom district .

| Cost of bid document in Rs | Estimated cost of tender | EMD | Date and Time of |
| --- | --- | --- | --- |
|  |  |  | Issue of paper | Receipt of paper | Opening of qualifying Bid |
| Rs 520/- including Vat 4% | Rs 20 Lakh | Rs 50000/- | 9-11-09 to 30-11-09-(upto 1230 Hrs) | 1-12-09upto 1300Hrs | 1-12-09at 1530Hrs at TRC,GMTD |

A. Eligibility criteria for the above works:

1.Experience Certificate: The contractor should have work satisfactory experience in  providing connections ( New and Shifting of telephones) by Land Line in BSNL for at least Rs. 5,00,000/-(Rupees  Five  lakh ) in last two years i.e. 07-08 and 08-09(put together).

Experience certificate in this regard is to be issued by an officer not below the rank of Deputy General Manager or equivalent. The existing contractors who are working in BBSR SSA will have to produce the requisite experience in this SSA.Incase a bidder has part experience he should produce this along with experience in other SSA to meet the terms of tender condition.

2. PAN No ./ GIR No.

B. Bid documents can be had:

a) From SDE (Plg-I), O/o GMTD, Door Sanchar Bhawan, BBSR-22 on written application with the copies of documents in support of their eligibility to participate in the tender along with the cost of bid document as mentioned (Rs.520/-) in the form of DD from any scheduled bank in favour of  AO (Cash), BSNL, O/o GMTD, Bhubaneswar payable at Bhubaneswar.

b)Eligible bidders can download the entire bid document from our website www.orissa.bsnl.co.in and submit the same within scheduled time and date along with the required cost of the bid document(Rs520/-) in the form of DD from any scheduled bank in favour of  AO(Cash),BSNL,O/o GMTD, Bhubaneswar payable at Bhubaneswar. The DD and documents conforming to the eligibility criteria as mentioned in clause A above are required to be kept in the “Envelop-A: Qualifying Bid”. The financial bid of those tenderers who qualify in the qualifying bid only will be opened by the opening committee as per time and schedule which will be intimented. All the envelops containing documents should be wax sealed.

The detail terms and conditions etc. are available in the tender documents. Tenders without EMD will be rejected. The GMTD Bhubaneswar reserves the right to reject any or all tenders without assigning any reason thereof. The Wax sealed tenders can be dropped in the tender box available in the chamber of AGM (Admn) O/o GMTD Bhubaneswar.

DGM (Plg)

O/o GMTD, BBSR

Signature of Tenderer

SPECIAL CUM COMMERCIAL CONDITIONS OF TENDER

1. Name of the Work: Providing NTC (New telephone connections)/shifting of telephones through land line and Broadband new and shifting connections in the various units of Bhubaneswar telecom district.

2. Approximate estimated cost of the tender Rs. 20, 00,000/-

3. N.I.T.No GC-583 /09-10

4.EARNEST MONEY-DEPOSIT- The EMD of amount Rs.50000/- to be deposited in the form of account payee Bank Draft payable to  Accounts Officer (Cash), BSNL, O/o. GMTD, Bhubaneswar,payable at Bhubaneswar drawn on any Scheduled Bank. The EMD shall be forfeited in case the tenderer withdraws his tender before the final acceptance or fails to enter into the prescribed agreement with BSNL for execution of work in case of successful tenderer. EMD of unsuccessful bidders will be refunded after finalization of the tender. In case of   successful tenderer(s), the EMD will be refunded after signing the agreement.

5. Validity of BID:   The bid validity period is 120 days from the date of opening of bid.

6. Validity of Tender: - The tender will remain valid for a period of one year from the date of signing the agreement. However GMTD Bhubaneswar reserves the right to increase the period upto a maximum 6 months.

7. ELIGIBILITY CRITERIA-: As per Clause A of NIT.

8. SECURITY

a) MATERIAL SECURITY AND SECURITY DEPOSIT

The successful tenderer will have to deposit materials security subject to a minimum of Rs.50, 000 along with Rs 50,000/- as SD. As such a Bank Guarantee for a total of Rs 100000/-, (Rs One Lakh) only valid up to and including six months after the period of contract, from a scheduled bank, should be furnished.

b) The contractor at any point of time will not be issued stores costing more than the material security. The proceeds of the material security shall be payable to the BSNL as a compensation for any loss resulting from the contractors failure to handle properly the material issued to him under the contract.

c) The proceeds of the performance security shall be payable to BSNL as compensation for any loss resulting from contractor’s failure to complete his obligations under the contract.

Signature of Tenderer

d)    Both the security deposits shall be refunded after 18 months from the date of contract or six months from the date of last work executed whichever is later, provided there are no recoveries to be made arising out of poor quality of work, incomplete work and/or violation of any terms and conditions of the contract as stipulated in the bid document. The above amount will be released after getting certificate from concerned SDO, duly countersigned by the concerned DET regarding the quality of work and return of all unutilized store material.

9.     Penalty Clause

For delays in the contractor’s performance:

a.	The time allowed for completion of work as entered in the work order shall be strictly adhered to by the contractor and shall be reckoned from the seventh day from the issue of the work order by BSNL. The contractor shall pay as penalty amount equal to     0.5% of the amount of the incomplete work for every one week of delay for the first 10 weeks and @ 0.7% for next 10 weeks, subject to maximum of 12%.

b.	On any date the penalty payable as above reaches 12 % of the estimated cost of the work, the contractor should proceed with the work further only on getting a written instruction from the DE that, he is allowed to proceed further with the work.

c.	Penalty for delay in completion in work shall be recoverable from the bill of the contractor and/or by adjustment from the SD or from the bill of any other contract. However adjustment from SD will be made only when the contract has been terminated or at the time of final settlement of bills on completion of work.

10.	The near relative of employees of Bhubaneswar SSA BSNL are prohibited from participation of this tender (either directly recruited or on deputation) .The near relatives for this purpose are defined as , a) Members of Hindu undivided family b) They are husband & wife c)The one related to other in the manner as father, mother, son(s)& son’s wife (daughter in law), daughter(s)& daughter’s husband (son in law),brother(s) & brother’s wife, sister(s) & sister’s husband (brother-in law)

11.	DOCUMENTS TO BE SUBMITTED WITH THE TENDER:

i). 	Experience Certificate—As described in Clause A of NIT.

ii).	PAN No. / GIR No. (Attested copy)

iii).	Bank draft for Rs. 50000/-(Rupees Fifty  Thousand only) drawn in favour of the Sr. Accounts Officer (Cash) BSNL, BBSR, O/o the GMTD, Bhubaneswar payable at Bhubaneswar towards EMD.

iv).	Tender document duly signed in each page.

v)	Declaration to the effect that no near relative of the bidder is working in BSNL as per clause 10 of this document.

Signature of Tenderer

vi)       Rate list duly filled in.

Note:	The bidders are requested to submit their bid in two different wax sealed covers one as “QUALIFYING BID” covering pages 1 to 13 and the other as “FINANCIAL BID” covering page 14 & 15  which will contain their rate quotation in the prescribed format in ANNEXURE-I. EMD should be put in the qualifying bid only. In case it is put in Financial Bid, it will be treated as if EMD is not furnished and hence a non responsive bid.

vii) The original of the above documents may be produced at the time of final verification and signing of contract. (For verification)

viii) The financial bid of those tenderers who qualify in the qualifying bid only will be opened by the opening committee as per time & schedule which shall be intimated.

12. ADDRESSING THE TENDER – The tenderer should be addressed to the Dy. G. M. Planning, O/o GMTD, Bhubaneswar.

The covers of each bid should be super scribed as “TENDER FOR

PROVIDING  TELEPHONE CONNECTIONS(NEW & SHIFTING- LANDLINE AND BROADBAND )” and must be dropped in the sealed tender box kept in the Chamber of AGM (Plg),O/o GMTD, Bhubaneswar by scheduled time and date already mentioned in the NIT. Bid will be opened in the presence of tenderers or their representatives if they so desire. The financial bid of those tenderers who qualify in the qualifying bid only will be opened by the opening committee which will be intimated.

13. SPECIFICATION OF WORK (Land Line)

## A)	Scope, Specification and Job Description of L&W works for NTC / Shifting

Scope of NTC / Shifting includes

i).	Erection and fitting of posts along with requisite accessories,

Erection of Post would include.(a)fitting of hamilton standard Tube (b) digging of hole for post.(c)erection of post.(d)fitting of brackets, wing saddle, socket.(e).fitting of drop wire, accessories etc.

The erected post should be suitably rammed. Erection of line shall be as per the requirement given by the concerned SDO/JTO. In case of rural areas, the erection shall be as per the work order with L-14 diagram by the concerned SDOT.

ii)	Carrying of stores viz. telephone instruments, directory, LJU, drop wire and accessories, posts and post materials.

Carrying of Stores would include:-

a). Carrying  Telephone Instruments, Line Jack Units, directory.

Signature of Tenderer

Drop wire, drop wire accessories and other material that would be needed for giving a new telephone connection as well as to carry out the work of shifting.

b). Carrying of Post materials for erecting posts, brackets with other   associated accessories.

c). All the store materials as mentioned above and / or any other store will be  taken from sub division store or from the place/location as    directed by the SDO/JTO of the concerned field unit. The carriage should be safe and secure.

d). The contractor will have to transport the store materials to work spots /site at his own costs. He will also return the surplus unused stores to the store depot from where the stores had been issued without charging transportation or handling charges.

iii). Erection of GI wires and drop wires as per requirement.

Drawing of wires would include the work of

a)	Drawing of drop wire and its accessories

b)	Drawing of insulated/bare 100 Lbs G.I wire including binding & Jointing placing stalk, insulator, pulling and jointing)Erection of stay including twisting wire, digging hole and tightening etc.

While erecting the wire the contractor will be fully responsible for proper leveling of erected wire. He will properly tie the wire with the neck of the insulator by appropriate wire as directed by the SDO concerned. The contractor is fully responsible for proper jointing of the wires and soldering wherever required.

The contractor is also bound to provide guarding with stay at crossing as per the instructions of the PTCC. Any clarification regarding this can be had from the concerned SDO.

iv)	Installation and testing of telephone instrument with LJU

B)         Scope, Specification and Job Description of L&W works for dressing of DPs/ CT Boxes

Dressing of DP would include the lacing of drop wire neatly on the posts with alignment correction and refitting / fitting of drop wire accessories, brackets etc

Dressing of CT boxes/tag blocks includes replacing damaged modules, jumper wires etc, and sizing of jumper wires in pillar / MDF etc.

Signature of Tenderer

14. FOR BROADBAND CONNECTION

- The Contractor shall install the CPE (as per BSNL guidelines) in the subscriber premises. The Contractor shall be able to install all types/models of CPE’s (Wi Fi etc). The contractor shall carry the CPEs to customer premises on his own cost and risk.

- The Contractor shall collect the filled up Application / Registration form and submit to the designated officer of BSNL.

- The Contractor should be able to install in the subscriber’s premises even during evening times or on holidays, in such cases where the subscriber is not available in the normal working hours.

- The Contractor should get satisfactory report signed by the subscriber and submit to BSNL.

- The Contractor should demonstrate and explain the following to the subscribers

  - Configuration of CPE

  - Demonstration of Speed (Upstream/Downstream).

  - Total amount of data uploaded/downloaded.

  - Changing the password (immediately after service).

  - Configuring of outlook express.

  - Fault booking method.

15. Specific work will be awarded through a work order issued by the concerned authority (SDE/SDO) and the successful tenderer will complete each job under the said work order within the specified time.

16. RATES TO BE QUOTED BY TENDERER -    The rates should be quoted item wise as given in the financial bid of the document.  The rates should be quoted both in words & figures. In case of discrepancy, the rate quoted is words will be taken into a/c. The quoted must be inclusive of:-

i). 	Transportation charges of store materials for the work from the SDOP/SDOT store to the work sites.

ii).	All taxes and duties as applicable from time to time except service tax, if applicable. If the same is applicable the same should be mentioned so that it will be paid extra at applicable rates from time to time.

There are separate financial bids for rural & urban area of the telecom district. In this regard Bhubaneswar city, Puri town are coming under city area & rest of the telecom district comes under rural category. The tenderer has option to quote for both urban & rural area in both the financial bids given or for one of the areas in one of the financial bids. How ever the GMTD reserves the right to allocate the work to the successful bidder either in city area or in rural area or in both.

17. The conditional and incomplete tenders are liable for rejection.

Signature of Tenderer

18. The tender shall be evaluated by a committee to be appointed by the District Authority.

19.The General Manager Telecom District, Bhubaneswar reserves the right to engage one or more than one agency for the work in the tender in various units of the district. A portion of the work can also be got done by departmental employee’s .The decisions of the GMTD; Bhubaneswar apportioning the work in such cases are final & binding.

20. Sales tax/VAT, Income tax and other taxes except service tax as applicable from time to time will be recovered from each bill preferred by the contractor. Service tax if applicable shall be paid extra at rates applicable from time to time.

21. The payment for the above work will be made by the GMTD, Bhubaneswar against the bills in triplicate through respective SDO/SDE duly countersigned by the D/E concerned. The bill against the concerned work should be submitted to the SDO’s concerned who should forward the bills to the office of the GMTD, Bhubaneswar for payment after furnishing necessary certificates. A detailed list of material account for the materials issued/ received for the work as per the work order should be enclosed with the bill.

21. Payment will be made through e-payment of SBIor through NEFT/RTGS in respect A/C in other Banks. Hence the contractor shall have to indicate the Name of Bank, Branch and location and A/C number..

23. In case any dispute arises, the decision of the GMTD, Bhubaneswar will be final and binding on all tenderers.

24. The tenderer will observe necessary formalities as per the provision of the labour act & BSNL will not in any way be responsible for any breach of labour act or any cases relating to labour and employment. However the following points may be implemented.

(a) Muster roll has to be maintained by the contractor in respect of contract labourers engaged by them.

(b) The payment of contract labourers by the contractor is to be carried out as per rate approved by the State Govt. from time to time.

(c) The contract labourers engaged by the contractors may be covered under ESI and EPF scheme by the contractor himself as per rules.

(d) The contractor will issue employment cards of engaged contract labourers.

25. During the course of the work, the contractor should not cause any inconvenience to the subscriber or to his person / customers. The contractor will be fully responsible for any damage or any theft caused while doing jobs of first fitting at subscriber's premises.

Signature of Tenderer

26. Rescission/termination of contract

Under following conditions the competent authority may rescind/terminate the contract.(a)If the contractor suspends the execution of work &the engineer in charge of the work comes to judgment that the work could not be completed by the due date of completion or the contractor had already failed to complete the work by that date.(b) If the contractor had been given by the officer in charge of  work a notice in writing to rectify/replace any defective work fails to comply with the requirement within a period of seven days from the date of receipt of such notice

& (c) If the contractor commits breach of any item of conditions in the contract or sublets without prior permission, the Engineer in charge of the work can determine or rescind the contract. Before determining/rescinding, the Engineer in charge shall give first show cause notice .Thereafter Notice on Final Action will have to be served in case no response is received for first show cause notice

27.     FORCE MAJEURE:

If any time, during the continuance of this contract, the performance in whole or in part by either party of any obligation under this contract shall be prevented or delayed by reason of any war, or hostility, acts of the public enemy, civil commotion, sabotage, fires, floods, explosions, epidemics, quarantine restrictions, strikes, lockouts or act of God (Hereinafter referred to as events) provided notice of happenings, of any such eventuality is given by either party to the other within 21 days from the date of occurrence thereof, neither party shall by reason  of such event be entitled to terminate this contract nor shall either party have any such claim for damages against the other in respect of such non-performance or delay in performance, and deliveries under the contract shall be resumed as soon as practicable after such event may come to an end or cease to exist, and the decision of the Contractor as to whether the works have been so resumed or not shall be final and conclusive, provided further that if the performance, in whole or part of any obligation under this contract is prevented or delayed by reason of any such event for a period exceeding 60days either party may, at his option terminate the contract.

b.             PROVIDED also that if the contract is terminated under this clause, the BSNL shall be at liberty to take over from the contractor at a price to be fixed by the BSNL, which shall be final, all unused, undamaged and acceptable materials, bought out components and stores in the course of execution of contract in possession of the contractor at the time of such termination of such portion thereof as the BSNL may deem fit excepting such materials bought out components and stores as the contracts may with the concurrence of the BSNL elect to retain

Signature of Tenderer

28.         ARBITRATION:

In the event of any question, dispute or difference arising under this agreement or in connection there with except as to matter the decision of which is specifically provided under this agreement, the same shall be referred to sole arbitration of the General Manager, Telecom District, BSNL, Bhubaneswar or in case his designation is changed or his office is abolished then in such case to the sole arbitration of the Officer for the time

- Being entrusted whether in addition to the functions of  the General Manager, Telecom District, BSNL, Bhubaneswar or by whatever designation such officer may be called (hereinafter referred to as the said officer) and if the General Manager, Telecom District, BSNL, Bhubaneswar or the said officer is unable or unwilling to act as such, the sole arbitrator or some other person appointed by the General Manager, Telecom District, BSNL, Bhubaneswar or the said officer.

The agreement to appoint an arbitrator will be in accordance with the Arbitration and Conciliation Act, 1996.

There will be no objection to any such appointment that the arbitrator is Government Servant or that he has to deal with the matter to which the agreement relates or that in the course of his duties as Government Servant he has expressed views on all or any of the matter under dispute. The award of the arbitrator shall be final and binding on the parties. In the event of such arbitrator to whom the matter is originally referred, being transferred or vacating his office or being unable to act for any reasons whatsoever such General Manager, Telecom District, BSNL, Bhubaneswar or the said officer shall appoint another person to act as arbitrator in accordance with terms of the agreement and the person so appointed shall be entitled to proceed from the stage at which it was left out by his predecessors.

b.    The arbitrator may from time to time with the consent of parties enlarge the time for making and publishing the award. Subject to aforesaid Arbitration and Conciliation Act; 1996 and the Rules made there under, any modification thereof for the time being in force shall be deemed to apply to the arbitration proceeding under this clause.

c.   The venue of the arbitration proceeding shall be the Office of the General Manager, Bhubaneswar or such other places as the arbitrator may decide.

29.  SET OFF:

Any sum of money due and payable to the contractor ( including security deposit refundable to him) under this contract may be appropriated by BSNL  or the Government or any other person or persons contracting through the Govt. of India and set off the same against any claim of the BSNL or Govt. or such other person or

persons for payment of a sum of money arising out of this contract or under any other contract made by the Contractor with the BSNL of Govt. or such other person or persons contracting through Government of India.

The terms and conditions enumerated in the above as different clauses shall be binding and the bidder shall have to accept them in writing along with the tender. Also other terms and conditions enumerated in the bid document shall be binding on bidder.

Signature of Tenderer

.

AGREEMENT

An agreement is entered into between the General Manager Telecom Dist. Bhubaneswar representing B.S.N.L. and ………………….. (Contractor) …………………… on this day of ……………….. for providing New telephone connections/shifting of telephones etc (Through Land Line and providing Broadband) new and shifting connections Whereas in response to the Tender Notice NoGC-…………...

M/S …………………. has agreed to carry out the said work under the terms and conditions fixed for the successful tenderer for a period of one year.

M/S ……………………… further undertakes to abide by the terms and conditions as prescribed in the approved tender.

M/S ………………. further agrees that in the case he fails to carry out and complete the said work within the specified time given in work order, he shall have no claim for refund of Security Deposit and he shall be liable to bear the loss sustained by the B.S.N.L. thereby.

Contractor 						Signature

Dy.General Manager (Planning)

Signature						O/o GMTD, Bhubaneswar

Name:							Name

Address:						Address

Witness

Witness

Name &Address					Name & Address

Signature of Tenderer

Material Security Bond Form

Where as …………….. …………… …………………………………………..

(herein after called the contractor ) has been awarded the contract for providing Telephone and broadband connections at sub’s premises as per tender number GC-……. know all men by these presents that we the contractor having registered office at …………………………………………………………………………..

are bound unto at …………………………………………………………………………….

(herein after called BSNL) in the sum of Rs 100000/- ( RupeesOne Lakh only)

for which payment will and truly to be made of BSNL, the bank binds itself its successors and assigns by these presents.

The conditions of the obligations are :-

    - If the contractor is unable to keep stores issued to him properly, that is, the stores provided to the contractor are damaged or

    - The stores issued to the contractor are stolen or

    - The contractor is not able to provide proper account of the stores issued to him/her/them by BSNL

We undertake to pay to BSNL upto the above amount upon receipt of its first written demand with out  BSNL having to substantiate its demands provided that in its demands BSNL will note that the amount clamed by it is due to it owing to the occurance of one or two or all of the three conditions specifying the occured condition or conditions.

This guarantee will remain in force up to and including one hundred and eighty (180) days after the period of contract validity and any demand thereof should reach the Bank not later than the above date.

Signature of the Bank

Signature of witness

Name of witness

Address of witness

Signature of Tenderer

DECLARATION

I --------------------------Son/Daughter of Sri ---------------------------- here by declare that none of my near relative (as mentioned in the tender document) is / are employed in BSNL, Bhubaneswar SSA. In case at any stage, it is found that the information given by me is false/ incorrect, BSNL shall have the absolute right to take any action as deemed fit without any prior information to me.

Signature of Tenderer

Signature of Tenderer

ANNEXURE-I

FINANCIAL BID (for city area i.e.BBSR&PURI)

PAGE - 1

Tender Paper Number:-

##### RATES  TO BE QUOTED BY THE TENDERER

The rates should be quoted both in words & figures. In case of discrepancy, the rates written in words will be considered.  The rate quoted must be inclusive of:-

i). 	Transportation charges of store materials for the work from the SDOP/SDOT store to the work sites.

ii).	All taxes and duties as applicable from time to time, except Service Tax.

iii).	Service Tax if applicable should be indicated and this shall be paid extra at actual.

ERECTION

| Sl No. | Description of the item | Unit | Rate in figures | Rate in words |
| --- | --- | --- | --- | --- |
| 1 | NTC/Shifting per DEL with out posts as per specification given in the tender document | 1(One) |  |  |
| 2 | NTC/Shifting per DEL with only one post as per specification given in the tender document | 1(One) |  |  |
| 3 | Rate for every additional post when the number of posts exceeds one as per specification given in the tender document. | 1(one) |  |  |
| 4 | Dressing of DP: 5/10/20 Pr. Including lacing of drop wire with alignment correction and refitting as per specification given in the tender document | 1(one) DP |  |  |
| 5 | Dressing of 100 Pr. CT box / Tag Blocks as per specification given in the tender document | 1 (One) |  |  |
| 6. | Painting & sign writing of cabinet, pillars | 1(One) |  |  |
| 7. | Sign writing of DPs | 1(One) |  |  |
| 8. | Providing Broadband connections at subscriber premises for NTC/Shifting purpose. | 1(One) |  |  |
| 9 | Welding of damaged Cabinet/Pillar(All types) | 1 (One) |  |  |

Signature of Tenderer

FINANCIAL BID (for rural area i.e. exceptBBSR&PURI)

PAGE - 1

Tender Paper Number:-

##### RATES  TO BE QUOTED BY THE TENDERER

The rates should be quoted both in words & figures. In case of discrepancy, the rates written in words will be considered.  The rate quoted must be inclusive of:-

i). 	Transportation charges of store materials for the work from the SDOP/SDOT store to the work sites.

ii).	All taxes and duties as applicable from time to time, except Service Tax.

iii).	Service Tax if applicable should be indicated and this shall be paid extra at actual.

ERECTION

| Sl No. | Description of the item | Unit | Rate in figures | Rate in words |
| --- | --- | --- | --- | --- |
| 1 | NTC/Shifting per DEL with out posts as per specification given in the tender document | 1(One) |  |  |
| 2 | NTC/Shifting per DEL with only one posts as per specification given in the tender document | 1(One) |  |  |
| 3 | Rate for every additional post when the number of posts exceed one as per specification given in the tender document. | 1(one) |  |  |
| 4 | Dressing of DP: 5/10/20 Pr. Including lacing od drop wire with alignment correction and refitting as per specification given in the tender document | 1(one) DP |  |  |
| 5 | Dressing of 100 Pr. CT box / Tag Blocks as per specification given in the tender document | 1 (One) |  |  |
| 6. | Painting & signwriting of cabinet,pillars | 1(One) |  |  |
| 7. | Sign writing of DPs | 1(One) |  |  |
| 8. | Providing Broadband connections at subscriber premises for NTC/Shifting purpose | 1(One) |  |  |
| 9 | Welding of damaged Cabinet/Pillar(All types) | 1 (One) |  |  |

Signature of Tenderer